ShiftOps

Development Build Costing

Prepared for Naveshen — Consult PGSA  |  6 April 2026

Cost Summary

| Phase | Cost |
| --- | --- |
| Phase 1: Foundation + Auth + Onboarding | R 16,000 |
| Phase 2: Aura POS Integration | R 14,000 |
| Phase 3: Roster Module + Gantt Timeline | R 16,000 |
| Phase 4: Daily Cashup (5-tab form) | R 18,000 |
| Phase 5: Reports (10 reports) | R 16,000 |
| Phase 6: Staff + Billing + Plans | R 10,000 |
| Phase 7: Testing + Security + Deployment | R 14,000 |
| Design System + UX | R 10,000 |
| Documentation + Handover | R 6,000 |
| TOTAL | R 120,000 |

Detailed Breakdown

Each phase includes the following deliverables:

Phase 1: Foundation + Auth + Onboarding

R 16,000

•  Next.js 14 project setup with TypeScript + Tailwind CSS

•  Supabase database with 17 tables and Row Level Security

•  Email/password authentication with 3 roles (Owner, Manager, Staff)

•  4-step onboarding wizard (Company → Brands → Branch → Complete)

•  App shell: dark sidebar, top bar, mobile bottom tabs

•  Auth middleware protecting all /app/* routes

Phase 2: Aura POS Integration

R 14,000

•  SFTP connection config per branch (host, user, password, path)

•  CSV parser with configurable field mapper (handles custom Aura exports)

•  Manual CSV upload wizard with data preview before import

•  Auto-fill daily cashup from imported Aura POS data

•  Import tracking table with status and error logging

•  Branch settings UI for SFTP config + test connection

Phase 3: Roster Module + Gantt Timeline

R 16,000

•  Compact month calendar with staff count badges per day

•  Click-to-expand daily detail with Gantt timeline view

•  Shift editor slide-over with position filter (FOH/BOH/Driver)

•  Branch operating hours config (working days + open/close times)

•  Default shift times pre-filled from branch config

•  Roster PDF export for printing

Phase 4: Daily Cashup (5-tab form)

R 18,000

•  Tabbed form: Takings, Drivers, Banking, Purchases, Attendance

•  Real-time summary panel with variance detection (Daily Banking vs Cash Banked)

•  Driver table auto-populated from roster with turnover splits

•  Dynamic online payment channels (Aura, Yumbi, Wi-Group, Mr D, UberEats)

•  Attendance confirmation: actual vs scheduled hours, status tracking

•  Submit + lock flow with manager edit capability

Phase 5: Reports (10 reports)

R 16,000

•  Daily Banking Summary — turnover, banking, variance per day

•  Monthly Summary — full month breakdown, all cashup fields

•  Wages vs Turnover — labour cost % with target tracking

•  Driver Report + Driver Turnover Splits — per-driver analysis

•  Delivery Cost Analysis — delivery costs as % of turnover

•  Online Payments Breakdown — channel-by-channel totals

•  Global Turnover — multi-branch side-by-side comparison

•  Aura Inconsistency — manual vs POS data variance detection

•  Sage Pastel Payroll Export — CSV in Pastel import format

•  Shared report wrapper with CSV + PDF export on all reports

Phase 6: Staff + Billing + Plans

R 10,000

•  Staff management: table, search, position/status filters

•  Staff profile slide-over with editable personal + employment details

•  Invite staff modal with position + branch assignment

•  PayFast billing integration (webhook handler for ZAR payments)

•  3-tier pricing: Starter R499, Growth R1,499, Enterprise R3,999

•  Plan limits enforcement + upgrade prompts + 14-day free trial

Phase 7: Testing + Security + Deployment

R 14,000

•  57 Playwright E2E test cases (auth, roster, cashup, reports, API)

•  Role-based access control: AuthProvider, RoleGuard, page permissions

•  Security headers: CSP, X-Frame-Options, XSS protection

•  3 Supabase Edge Functions (Aura poller, report generator, notifications)

•  GitHub Actions CI/CD pipeline (build → test → deploy)

•  Azure App Service deployment with custom domain + SSL

Design System + UX

R 10,000

•  Custom CSS design system with 20+ design tokens

•  Google Fonts: Sora (headings), Inter (body), JetBrains Mono (financial)

•  15+ reusable UI components (Button, Input, Badge, Card, StatCard, etc.)

•  Mobile-first responsive design with bottom tab bar

•  Position colour coding and skeleton loading states

Documentation + Handover

R 6,000

•  Architecture document with system diagrams

•  Database schema reference (17 tables with relationships)

•  API reference for all endpoints and edge functions

•  Deployment guide + developer handover document

•  Commercial proposal with revenue projections